# Software Project Charter (PMBOK Aligned)

Project Name: Fitness Tracker

Date:16 February 2026

Project Sponsor: Osama Hamada

Project Manager: Mahmoud Ali

Version: 1.0

## 1. Project Purpose / Justification

The system tracks fitness for the users to calculate physical effort per distance and how many calories burned.

Example:

- Adidas Fitness Tracker Application

- Nike Fitness Tracker Application

- MyFitnessPal Fitness Tracker Application

- Apple Fitness Tracker Application

Expected Benefits:

- Body Recompose.

- Maintain Body Weight.

- Achieve the user goal.

## 2. Measurable Project Objectives and Success Criteria

Objective 1: Implement Website by 1 March 2026

Objective 2: Achieve 95% system uptime.

Success Criteria: System Tracks 95% user’s physical activity per day.

## 3. High-Level Requirements

Functional: Save users physical activity, recommend new goals and meals, calculate burned calories.

Non-Functional:

- System uptime ≥ 95%

- Page load time < 5 seconds

- User Validation

## 4. High-Level Project Description and Boundaries

Scope Includes:

- User Registration

- Meals Recommendation

- Activity Alarm

- Daily Reports.

Out of Scope:

- Hardware infrastructure replacement

-Mobile Application

-Payment System

## 5. High-Level Risks

Risk 1: Wrong calculation

Risk 2: User Confliction

Risk 3: Injures

## 6. Summary Milestone Schedule

Project Start: 16 February 2026

Requirements Approval: 1 March 2026

System Deployment: 15 March 2026

Project Closure: 30 May 2026

## 7. Summary Budget

Estimated Budget:

$450,000

Cost Breakdown:

- Software License: $220,000

- Private Training: $50,000

- Implementation Services: $100,000

- Contingency: $80,000

Funding Source: Misr International University

## 8. Key Stakeholders

Sponsor: Nike

Customers: Males and Females Athletes

IT Department: Osama and Mahmoud Support Team

External Vendor: O&M

## 9. Project Approval Requirements

UAT approval by IT Department

Final approval by Project Sponsor after performance validation.

## 10. Assigned Project Manager and Authority Level

Project Manager has authority to allocate project budget up to $450,000.

Authority to assign internal IT staff.

Authority to approve change requests under $10,000.

## 11. Assumptions and Constraints

Assumptions: Vendor will deliver customization within agreed timeline.

Constraints: Fixed budget of $450,000 and completion before Launch The website.

## 12. Exit / Closure Criteria

All deliverables accepted.

System operational for 30 consecutive days without critical defect.

Final report approved by sponsor.

## 13. Signatures

Project Sponsor: ___________Osama_________ Date: ____16/2______

Project Manager: ____________Mahmoud ________ Date: ____16/2______

Customer Representative: __________Ali__________ Date: ___20/3_______